Project Planning Phase

Project Planning Template

| Date | 25 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7212 |
| Project Name | AI Study Buddy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register for the application by providing my name, email, and password. | 2 | High | Malaiyarasi M |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log into the application using my registered email and password. | 2 | High | Malaiyarasi M |
| Sprint-1 | User Authentication | USN-3 | As an authenticated user, I can access protected features using JWT authentication. | 2 | High | Malaiyarasi M |
| Sprint-2 | Study Material Management | USN-4 | As a student, I can upload study materials for AI processing. | 3 | High | Anitha D |
| Sprint-2 | Study Material Management | USN-5 | As a student, I can view and manage my uploaded study materials. | 2 | High | Anitha D |
| Sprint-2 | AI Summary | USN-6 | As a student, I can generate a concise AI summary from my study material. | 3 | High | Dharshini K |
| Sprint-3 | AI Flashcards | USN-7 | As a student, I can generate AI-powered flashcards from my study material. | 2 | High | Malaiyarasi M |
| Sprint-3 | AI Quiz | USN-8 | As a student, I can generate multiple-choice quizzes from my study material. | 3 | High | Varsha B |
| Sprint-3 | AI Study Plan | USN-9 | As a student, I can generate a personalized study plan based on my learning requirements. | 3 | High | Pavithra |
| Sprint-4 | Admin Management | USN-10 | As an administrator, I can manage registered users and monitor system usage. | 2 | Medium | Dharshini K |
| Sprint-4 | Learning Resources | USN-11 | As a student, I can view and access my previously generated learning resources. | 2 | Medium | Varsha B |
| Sprint-4 | Database Management | USN-12 | As a system, I can securely store users, study materials, and AI-generated resources in MongoDB. | 2 | Medium | Pavithra |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 1 Days | 20-09-2026 | 21-09-2026 | 6 | 21-09-2026 |
| Sprint-2 | 8 | 1 Days | 21-09-2026 | 22-09-2026 | 8 | 22-09-2026 |
| Sprint-3 | 8 | 2 Days | 22-09-2026 | 23-09-2026 | 8 | 24-09-2026 |
| Sprint-4 | 6 | 2 Days | 23-09-2026 | 24-09-2026 | 6 | 25-09-2026 |

Total Story Points: 28

Velocity

Assuming a 6-day total sprint duration and 28 total story points completed across 4 sprints:

Average Velocity = Total Story Points ÷ Total Sprint Days

Average Velocity = 28 ÷ 6 = 4.67 story points/day

This planning is aligned with the documented AI StudyBuddy functionality, including authentication, material management, AI-generated summaries, flashcards, quizzes, study plans, and administrative operations.